Request for Proposal (RFP)

LifeStation Caregiver Mobile App – v1.0 Development

Issued By: LifeStation

Proposal Due: March 20, 2026 at 5:00 PM Eastern

Primary Contact: Dan Entin, VP Product & Technology

1. Company Overview

LifeStation is a national provider of Personal Emergency Response Systems (PERS), serving  seniors and caregivers through in-home units, mobile pendants, and smartwatches. As  part of its 2026 strategic priorities, LifeStation is launching its first caregiver-facing mobile  application.

This initiative is designed to:

• Address competitive gaps in caregiver experience (see Medical Guardian, Freeus, Aloe Care apps)

• Enable customer self-service and reduce cost-to-serve

• Establish the foundation for LifeStation as a Service (LSaaS), including smartphone based safety offerings that wouldn’t require a dedicated PERS device • Create a scalable digital platform for feature expansion through 2027 and beyond

LifeStation is seeking a development partner to design and build v1.0 of the mobile  application, with the potential for a multi-phase engagement.

2. Engagement Overview

LifeStation intends to partner with an experienced mobile development agency to:

• Design and develop the v1.0 mobile application

• Integrate with existing monitoring APIs

• Deliver a scalable, maintainable architecture aligned to future roadmap phases • Support deployment to the Apple App Store and Google Play (with LifeStation as  publisher of record)

1

This is a work-for-hire engagement. All source code and intellectual property will be owned  exclusively by LifeStation.

Strong performance on v1.0 will position the selected agency for continued development  phases extending through at least 2027.

3. Strategic Context

While v1.0 focuses on core caregiver functionality, the mobile app is foundational to  LifeStation’s broader digital strategy.

Future phases may include:

• Geofencing and alert configuration

• Activity telemetry (steps, heart rate)

• Calling into the PERS device from the mobile app

• Initiating an SOS call from the mobile app

• Medication reminders

• Automated wellness check-ins

• Insight and anomaly detection algorithms

• Smartphone-only safety offerings

The architecture delivered in v1.0 must support extensibility and modular feature  expansion, specifically local connectivity between app and PERS device (via Bluetooth)  and app-only experience where there is no dedicated PERS device.

4. Scope – v1.0 (Mobile App)

4.1 User Roles

The application must support two distinct but connected user experiences:

• Caregivers (primary strategic focus)

• End-Users (seniors with LifeStation PERS device)

Role-based onboarding, permissions, and differentiated UX flows are required.

2

3

4.2 Core Features

Core features listed below in priority order. A functional spec is in progress and will be  shared with the chosen partner as soon as it is complete. Additional context on these  features can be gathered by looking at competitor mobile apps. Lastly, API documentation  for interfacing with the device will be provided alongside this RFP for review.

4.2.1 Authentication & Account Provisioning

• Account creation including SMS-based authentication

• Validation against existing LifeStation customer records

• Invitation flows (primary account holder vs. invited users)

• Role-based permissions

• HIPAA-compliant architecture

4.2.2 Device Visibility & Monitoring

• View device status

• Real-time location (where applicable)

• Recent location history

• Alarm/event history

• Push notifications for alarms/events

4.2.3 Emergency Contacts

• View emergency contacts

• Add/edit/delete emergency contacts

4.2.4 Billing (Direct-to-Consumer Accounts Only)

• View billing information

• Update credit card information via secure API

• Suppression of billing features for insurance/B2B accounts

The experience must scale appropriately across the different PERS devices as they have  varying data and functionality:

• In-home units

4

• Mobile pendants

• Smartwatches

4.3 Web Application (Parallel Scope)

LifeStation requires delivery of a web-based application aligned to the v1.0 feature set. The  web application would include all core features outlined in Section 4.2, with the exception  of push notifications.

Because this initiative is being developed in React Native, LifeStation expects meaningful  reuse of business logic, UI components, and architectural patterns across mobile and  web. Proposals should assume a shared codebase strategy wherever technically  appropriate.

Vendors must clearly describe:

• Proposed web architecture (e.g., React Native Web or alternative) • Percentage of anticipated code reuse

• Specific components expected to be shared

• Incremental engineering effort required beyond mobile v1.0

• Any technical limitations that materially reduce reuse

If reuse is limited, vendors must explicitly justify the architectural constraints driving that  limitation. Proposals that treat the web application as a net-new standalone build without  leveraging shared architecture may be viewed as misaligned with project objectives.

Delivery Expectations for Web Application

Vendors must:

1. Indicate whether the web application can be delivered concurrently without  jeopardizing the mobile launch.

2. If not, propose a fast-follow timeline (e.g., 4–8 weeks post-launch). 3. Confirm that mobile delivery will not be delayed due to web scope expansion.

5

5. Technical Requirements

5.1 Framework

• React Native (required)

• Single shared codebase for iOS, Android and web

• Clean, modular architecture supporting future extensibility

5.2 Infrastructure & Integration

• AWS-aligned architecture (LifeStation will extend access to its environment) • Integration with Affiliated Monitoring APIs

• Flexibility to adapt or expand APIs as features evolve

5.3 Analytics & Observability

Plan to integrate the following services into the app:

• Mixpanel (product analytics)

• Datadog (observability)

• Crash analytics platform (e.g., Crashlytics)

• Userpilot (onboarding, in-app messaging)

5.4 Security & Compliance

• HIPAA-compliant architecture

• Encrypted data in transit and at rest

• Secure authentication and authorization controls

• App Store and Google Play compliance

6. UX & Design Expectations

LifeStation intends to differentiate through the clarity and polish of the user experience. The selected partner must:

• Conduct collaborative UX discovery

• Develop Figma-based interactive prototypes

6

• Support structured user testing prior to development

• Design for senior accessibility and caregiver efficiency

• Minimize tap count to critical functions (location visibility, alarms) • Prioritize speed, clarity, and workflow simplicity

Clean, intuitive execution is a critical success factor.

7. Internal Stakeholders & Governance

The selected agency will work closely with LifeStation’s internal leadership and technical  team. This will be a collaborative engagement with active product and engineering  participation.

Core Internal Team

Dan Entin – VP, Product & Technology

Executive sponsor responsible for strategic direction, scope governance, vendor oversight,  and executive alignment.

Dan Coppola – Senior Product Manager (Day-to-Day Project Lead)

Primary working contact. Responsible for backlog prioritization, requirements clarification,  sprint participation, and acceptance validation.

Milind Deodhar – Head of Software Engineering

Technical authority overseeing architecture, API alignment, security posture, and  engineering standards.

Glenn Tigas – Senior Software Engineer

Hands-on technical contributor supporting API integration, validation, technical review,  and coordination with the monitoring platform.

Amrish Goyal – President

Executive stakeholder reviewing milestone progress and strategic alignment.

7

Governance Expectations

The agency should anticipate:

• Weekly status reviews

• Technical design reviews prior to major implementation phases • Biweekly executive-level status updates

• Direct collaboration with internal engineering

• Shared Jira-based backlog management

• Clear documentation and structured knowledge transfer

Proposals must describe communication cadence, escalation structure, tooling, and  quality control approach.

8. Staffing & Delivery Model Requirements

LifeStation requires a blended onshore/offshore staffing model to balance quality,  communication efficiency, and cost structure.

Proposals must clearly specify:

1. Staffing breakdown (onshore vs. offshore allocation)

2. Roles assigned to the project

3. Hourly rate for each role

4. Average blended hourly rate

5. Explanation of how the staffing mix optimizes cost without sacrificing quality Roles should include, at minimum:

• Project Manager

• UX/UI Designer

• React Native Developer(s)

• Backend/API Engineer (if required)

• QA Engineer

• DevOps/Release Support (if applicable)

Transparent rate disclosure is required.

8

9. Deliverables

The selected agency will provide:

• UX wireframes and high-fidelity designs

• Production-ready iOS and Android applications

• Full source code transfer to LifeStation repository

• Technical documentation

• API documentation

• QA test plans and results

• App Store and Google Play deployment support

• Post-launch stabilization support (minimum 30–60 days)

10. Timeline Expectations

LifeStation seeks to get to market with the mobile app as fast as possible with a desired  launch in September 2026.

Proposals must include:

• Detailed timeline

• Speed to market tradeoffs, if any are required

• Sprint structure

• Resource allocation plan

• Critical path assumptions

• Risk identification and mitigation strategy

11. Proposal Submission Requirements

Proposals must include:

1. Executive summary

2. Relevant case studies (IoT, connected devices, health or safety preferred) 3. Technical architecture overview

4. UX and discovery methodology

5. Staffing model with onshore/offshore breakdown

6. Role-by-role hourly rate sheet

9

7. Blended rate calculation

8. Development methodology

9. QA/testing approach

10.Risk assessment

11. Timeline with milestones

12.Post-launch support model

13.Assumptions and exclusions

12. Evaluation Criteria

Proposals will be evaluated based on:

• Demonstrated mobile + connected device experience

• React Native expertise

• UX capability

• Staffing model efficiency and transparency

• Delivery confidence within timeline

• Communication and governance approach

• Long-term partnership potential

13. Submission Instructions

Submit proposals electronically in PDF format to:

dan.entin@lifestation.com

Deadline: March 20, 2026 at 5:00 PM Eastern

Late submissions may not be considered – reach out to Dan asap if you expect a problem  with the deadline.

To schedule time to discuss the project or ask questions about the RFP  use this Calendly link.

10