Statement of Work

This Statement of Work (“SOW”) is issued pursuant to the Consulting Agreement (the “Agreement”) between LifeStation, Inc. (“LifeStation”) and AllWell. (“Consultant”), effective May 9, 2026. This SOW is subject to the terms and conditions contained in the Agreement and is made a part thereof. Any term not otherwise defined herein shall have the meaning specified in the agreement. In the event of any conflict or inconsistency between the terms of this SOW and the terms of the Agreement, the terms of this SOW shall prevail.

1. Period of Performance. Services shall commence on May 18, 2026, and shall continue until final acceptance by LifeStation.

Target delivery timeline is no later than September 30, 2026, unless otherwise agreed in writing.

2. Scope of Work. Consultant shall provide the following Services:

### 2.1 Overview

Consultant shall design, develop, deliver, install, and validate a complete, production-ready caregiver mobile application, web application, and supporting backend/middleware system (“System”).

The System must be fully functional, deployable, and operable within LifeStation’s AWS environment without reliance on Consultant-owned infrastructure or services.

### 2.2 Mobile Application (iOS and Android)

Consultant shall develop a React Native mobile application including:

- Caregiver-facing user experience

- Authentication and account linking

- Device status (battery, signal, connectivity)

- Location display with timestamp and data freshness indicators

- Alarm and event push notifications

- Event history

- Emergency contact management

- Notification preferences

- Support for English and Spanish language display

The application must be designed for caregiver usability, including fast access to critical actions, minimal interaction steps, and clear presentation of time-sensitive information.

### 2.3 Web Application

Consultant shall develop a React-based web application including:

- Account management

- Billing management or redirection

- Event history and monitoring

- Notification preferences

- Responsive layout

### 2.4 Backend / Middleware (BFF Layer)

Consultant shall design and build backend services including:

- API orchestration across Affiliated, Brighton, Salesforce, and billing systems

- Data normalization and aggregation

- Authentication system (OTP, invitations, RBAC)

- Session management and token handling

- Webhook ingestion and processing

- Notification routing and delivery

- Retry logic, deduplication, and failure handling

- Internal API layer consumed by mobile and web applications

### 2.5 Infrastructure & Deployment

Consultant shall:

- Deploy the System into LifeStation’s AWS environment

- Configure development, staging, and production environments

- Implement IAM roles, secrets management, and CI/CD pipelines

- Provision infrastructure consistent with LifeStation standards

- Validate full system operation within LifeStation’s AWS environment

### 2.6 Integration Requirements

The System shall integrate with:

- Affiliated Monitoring APIs

- Brighton APIs

- Salesforce APIs (account status, case creation)

- Billing system (Forte or equivalent)

- Push notification services (FCM, APNs)

### 2.7 Functional Requirements (v1.0)

The System must support:

- Authentication and account linking for caregivers and end users

- Emergency contact validation and consent workflows

- Device monitoring and status visibility

- Alarm and event push notifications

- Location display with appropriate UX for delayed or incomplete data

- Event history tracking

- Billing visibility and updates as defined

- Notification preferences

- English and Spanish language display

### 2.8 System Behavior Requirements

The System must:

- Deliver notifications within acceptable latency ranges (seconds to minutes)

- Avoid duplicate or missed notifications

- Handle API failures, stale data, and partial data gracefully

- Provide consistent behavior across device types

- Enforce role-based access at the API layer

- Clearly communicate data freshness and system status to users

### 2.9 Analytics & Observability

Consultant shall implement analytics and monitoring tools including:

- Product analytics (e.g., Mixpanel or equivalent)

- Application performance monitoring (e.g., Datadog or equivalent)

- Crash reporting (e.g., Crashlytics or equivalent)

- User onboarding / messaging tools (e.g., Userpilot or equivalent)

All instrumentation shall be documented and handed off to LifeStation.

### 2.10 UX, Design & Testing Deliverables

Consultant shall provide:

- UX wireframes for all screens and workflows

- High-fidelity designs and interactive prototypes

- User flow diagrams

- Accessibility considerations for senior users

- QA test plans and test results

- End-to-end validation of core workflows

### 2.11 App Store & Release Support

Consultant shall support:

- Preparation and submission of applications to Apple App Store and Google Play Store

- Compliance with platform requirements

- Coordination with LifeStation (publisher of record)

- Resolution of submission issues

### 2.12 Post-Launch Stabilization

Consultant shall provide a stabilization period of no less than 30 days post-launch, including:

- Monitoring system performance

- Resolving critical defects

- Supporting production issues

### 2.13 Extensibility & Future Architecture

The System shall be designed to support future enhancements, including:

- Additional device types and integrations

- Bluetooth or local device connectivity

- App-only (no hardware) service models

- Modular feature expansion without requiring re-architecture

### 2.14 Ownership and Independence

All deliverables shall be owned exclusively by LifeStation.

Consultant shall deliver a System that:

- Contains no dependencies on Consultant-owned systems or services

- Can be deployed and operated entirely within LifeStation’s AWS environment

- Does not require any ongoing licensing, access, or infrastructure from Consultant

Consultant shall provide all source code, infrastructure configurations, and documentation necessary for independent operation.

### 2.15 Acceptance Criteria

Final acceptance shall require:

- Successful deployment in LifeStation AWS environment

- Full system operation without reliance on Consultant infrastructure

- Completion of all defined functionality

- Validation of end-to-end workflows

- Resolution of all critical defects

### 2.16 Documentation and Knowledge Transfer

Consultant shall provide:

- Source code repositories

- Architecture diagrams

- API documentation

- Deployment and operational runbooks

- Test plans and results

Consultant shall conduct knowledge transfer sessions with LifeStation’s engineering team.